## Slide 1
STAKEHOLDER BRIEFING
RBC GAM · DATA & INSIGHTS
MONTHLY PERFORMANCE REPORT
Automating the Monthly Performance Report
From 25 hours and a CFO-facing error to under 3 hours and zero undetected errors .
Mahmoud Elboghdady · Business Systems Analyst
BRD v0.1 · 22 June 2026
Notes: Open with the thesis. We replace a 25-hour manual report that put a wrong number in front of the CFO with an automated dashboard on the Power BI we already own — deliverable this planning cycle, no new platform cost.

## Slide 2
01 — THE PROBLEM
Current state
A manual, 25-hour reporting cycle is slow, costly, and exposing the bank to executive-level error.
25–27h
PER CYCLE, BY HAND
Three analysts assemble the report each month across five disconnected systems.
~10%
ACTUALLY, READ IT
Of ~40 senior leaders who receive it, only 3–5 actively read it.
3–4h
RECONCILIATION ALONE
Spent matching FinTrack to Salesforce by hand ~12 exceptions a month.
1
CFO-FACING ERROR
An undetected headcount slip of 1,872 vs. 1,856 reached the CFO and forced a reissue.
SO WHAT
Senior analyst capacity is spent on a report that few people read, and a single manual slip put a wrong number in front of the CFO.
Notes: Three analysts, 25–27 hours, five disconnected systems — for a report only 3–5 of 40 leaders read. Last month an undetected headcount error, 1,872 vs the correct 1,856, reached the CFO and forced a reissue. We spend senior capacity on a report few read, and a single slip put a wrong number in front of the CFO.

## Slide 3
02 — THE SOLUTION
Proposed state
One automated dashboard on the bank's existing Power BI - extracted, validated, and refreshed daily.
FIVE SOURCE SYSTEMS
Salesforce
FinTrack
HR headcount
PipelineDB
COO tracker
Three automated via API; PipelineDB and the COO tracker phased in
→
VALIDATION GATE
Blocks publication on error.
Figures checked before release; nothing reaches leaders unchecked.
→
ONE DASHBOARD · THREE ROLE VIEWS
CFO & leaders
Headlines only
Business heads
Their own area
Analysts
Source data & flags
Refreshes daily · on-demand PDF
SO WHAT
The same numbers, in a fraction of the time, with errors caught before anyone sees them, on infrastructure the bank already owns.
Notes: One dashboard on the Power BI we already license. It pulls all five systems automatically, validates and blocks publishing on error, and serves role-based views — CFO and leaders see headlines, business heads see their area, analysts see source data and flags. Refreshes daily; an on-demand PDF replaces the daily blast. No new platform or licence cost.

## Slide 4
03 — THE IMPACT
Before → After
Under 3 hours, zero undetected errors, and a report leaders actually use.
TODAY
PROPOSED
Production time
25–27h
→
< 3h
Undetected errors
≥ 1
→
0
Adoption
~10%
→
80%
~270
analyst hours recovered / year
Including ~42 hrs/yr from automated reconciliation.
⚠ COST OF INACTION
Miss this planning cycle's IT GCC window, and delivery slips up to a year.
SO WHAT
A measurable productivity and risk-reduction win this cycle — at no new platform cost.
Notes: The payoff slide. Under 3 hours, zero undetected errors, adoption from 10% to 80%, and ~270 analyst hours recovered a year. The cost of inaction: miss this cycle's IT GCC window and delivery slips up to a year. A measurable productivity and risk-reduction win, at no new platform cost.

## Slide 5
04 — WHAT IT MUST DO
MVP scope
Five requirements define the MVP, each testable, and tied to an outcome.
REF
TIER
REQUIREMENT
BR-001
MUST
Automated extraction from all five source systems each cycle.
BR-002
MUST
Validation gate block publishing on error, e.g., headcount above the approved plan.
BR-004
MUST
Role-based access across the three tiers.
BR-005
MUST
Daily data refresh.
BR-008
SHOULD
Automate the FinTrack–Salesforce reconciliation and flag exceptions; the single biggest manual task today.
SO WHAT
Each requirement is a pass/fail condition; the dev team can build and test against them directly.
Notes: Move briskly here. Five requirements define the MVP, each written as a pass/fail condition the dev team can build and test against. Four must-haves — extraction, the validation gate, role-based access, daily refresh — and one should-have: automating the FinTrack–Salesforce reconciliation, the single biggest manual task today.

## Slide 6
05 — RISKS & DECISIONS
For sign-off
Three risks are managed; four decisions need you.
RISKS — MANAGED
PipelineDB export is broken
Vendor patch in 6–8 weeks.
MITIGATION
Phase 1 runs on a scheduled manual extract, then migrates to the API.
Chronic reconciliation mismatch
A recurring 3–4 hour FinTrack–Salesforce gap.
MITIGATION
Automate rule-based matching; flag only the exceptions.
IT GCC approval window
Cadenced approval gate.
MITIGATION
Target this cycle's meeting; miss it, and go-live slips up to a year.
DECISIONS — YOURS
1
Target IT GCC meeting and go-live date.
2
Adoption measurement window (proposed: within 3 months of go-live) .
3
PipelineDB approach, plus compliance review for direct access to live deal data.
4
Confirm the CFO's real-time trading feed as a Phase 2 enhancement.
SO WHAT
The build is ready to start the moment these are signed off.
Notes: The CFO and Will both care about this slide. Three risks, all with mitigations: PipelineDB's broken export — Phase 1 runs on a scheduled manual extract, then migrates to the API; the chronic reconciliation mismatch — automate rule-based matching; the IT GCC window — miss it and go-live slips. Four decisions are yours: the IT GCC target and go-live date, the adoption measurement window, the PipelineDB approach plus compliance review, and confirming the CFO's real-time feed as Phase 2.

## Slide 7
06 — RECOMMENDATION
The ask
Approve the BRD and lock the next IT GCC slot — everything else is ready to move.
DECISION TODAY
Approve BRD v0.1 and confirm the target IT GCC meeting in this planning cycle.
NEXT STEPS
01
BRD sign-off, Will and IT GCC.
02
Confirm go-live target at the next third-Tuesday IT GCC meeting.
03
Decide the PipelineDB approach; start the compliance review with Risk.
04
Identify the Power BI owner and kick off solution design.
05
Position the CFO real-time feed as Phase 2.
From 25 hours and a CFO-facing error to under 3 hours and zero undetected errors — deliverable this planning cycle.
Notes: Close on the ask and bookend with the same framing. Approve BRD v0.1 and confirm the target IT GCC meeting this cycle. Five next steps follow. End on it: from 25 hours and a CFO-facing error to under 3 hours and zero undetected errors — deliverable this planning cycle.